**Sprint 1 Retrospective**

3/19/13

**Team 12**

Curtis Wendel

Rosbel Sanroman

Matthew Mjelde

**Overview:**

All selected objectives were completed on time. All are functioning as desired.

**Improvements:**

* Need more communication between team members.
* Need more official SCRUM meetings in order to check progress and have better data for burndown evaluation.
* Some team members were waiting on others to complete parts.
* Need more practice with branching and merging in Git to avoid conflicts and get better at solving merge conflicts

**Observations:**

* Will not likely complete non-essential parts in the project backlog due to time constraints