**Sprint 2 Retrospective**

3/26/13

**Team 12**

Curtis Wendel

Rosbel Sanroman

Matthew Mjelde

**Overview:**

We were able to meet the majority of our sprint goals. Communication is still an issue that needs more attention during this sprint. Also, the work needs more attention during the first part of the sprint rather than waiting until the last few days.

**Improvements:**

* Need more communication between team members.
* Need more official SCRUM meetings in order to check progress and have better data for burndown evaluation.
* Some team members were waiting on others to complete parts.
* More frequent commits and pushes to ensure everyone is up to date
* Some code refactoring must be done in addition to existing backlog content to account for growing pains in our project, in part due to the change in requirements

**Observations:**

* Will not complete non-essential parts in the project backlog due to time constraints. This also ensures that the main required part gets as much focus as possible leading to a better product.