**Sprint 3 Retrospective**

4/3/13

**Team 12**

Curtis Wendel

Rosbel Sanroman

Matthew Mjelde

**Overview:**

We were able to meet the majority of our sprint goals. During this sprint we managed to meet some of our previous goals and worked much better as a team. There was significant improvement in communication and there were far fewer instances where one team member was waiting on another. As for our backlog, we were able to accomplish everything except for making our AI make intelligent moves. There simply was not enough time to accomplist this during this sprint. Also, we were able to have more meetings and provide more feedback throughout this sprint compared to the previous one. The program at this point is functional and we are satisfied with it.

**Improvements:**

* Less ambitious sprint goals
* More frequent commits and pushes to ensure everyone is up to date
* Some code refactoring had to be done in addition to existing backlog content to account for growing pains in our project, in part due to the change in requirements

**Observations:**

* Will not complete non-essential parts in the project backlog due to time constraints. This also ensures that the main required part gets as much focus as possible leading to a better product.